| Task | Issue | Assignee | Estimated Weight | Actual Weight | Finished |
| --- | --- | --- | --- | --- | --- |
| Creating activity microservice basis | 21,20 | Yongcheng  Maarten | 100 | 70 | yes |
| Creating boat microservice basis | 19 | Vlad  Stefan | 100 | 140 | yes |
| Creating user microservice basis | 18 | Rithik  Viet | 100 | 70 | yes |

Due to the fact that in the first sprint only the basis structure was laid out, there weren’t any problems encountered with implementing the above issues.